## Slide 1: Azure Benchmark TCO Runbook
What is it?
This runbook is a step-by-step guide for partners and internal teams to successfully deliver the Azure Benchmark TCO using Dr Migrate and DMC. It covers the full process - from kickoff to data collection, through to insight review and migration planning.
The goal is to ensure consistent, high-quality execution and customer experience, with clear guidance at each stage.

## Slide 2: Customer Delivery Flow
03.
Delivery
Customer shares CMDB data
if available
02.
Planning
01.
Kick-Off
& Scan
Review Early Insights
View Advanced Dashboard
Capture migration goals
Set modernization targets
Refine CMDB mapping
Workshop 1
Post-Scan Planning
1 Hour
Email sent to confirm access for data collection is ready
Assign App Strategies
Refine 6R Treatments
Refine Wave Plan
Run App Sizing
Workshop 2
Workload Planning
1 Hour
Assessment Overview
Expectations & Tooling
Share Letter of Engagement
Next steps email and links
Kick-Off
1 Hour
Validate uploaded scan data
Prepare Dr Migrate for planning
Import CMDB data if available
Customer Not Required
Workshop Prep
Review overall strategy
Discuss recommended next steps
Present Plan
& Next Steps
1 Hour
Scan target environments
Upload Results
Remediate if necessary
Data Collection
1 Hour
Notes: 01. Kick-Off & Scan
The journey starts with a brief Kick-Off session to align on expectations, tooling, and outcomes. Roles are confirmed, the LOE is signed, and next steps are shared via email.
Before the scan call, it's essential to verify that customer admins have the correct credentials to avoid access issues.
Data collection takes around an hour and involves running the selected scan tool (such as Dr Migrate or Azure Migrate), uploading the results, and remediating any data quality issues if necessary.
02. Planning
Internal step to validate uploaded scan data, set up Dr Migrate for planning, and import CMDB data if available.
The first planning workshop focuses on reviewing early insights, confirming modernization goals, and refining the inventory. CMDB mapping is updated as needed.
The second workshop uses that data to assign application strategies, refine 6R treatment plans, and build a wave plan.
03. Delivery
The final delivery step presents the consolidated strategy, treatments, and wave plan. The team validates the plan with stakeholders and outlines clear next steps, whether for execution or further integration.

## Slide 3
Customer Kick Off
Introduce the Azure Benchmark TCO Assessment to the customer, align on expectations, explain the assessment process and tools, and prepare the customer for next steps, including data collection and engagement documentation.
Activity | Guidance
Introduce the Azure Benchmark TCO | Download the latest Azure Benchmark TCO Kick-Off deck and explain the purpose of the assessment and expected outcomes.
Explain the End-to-End Journey | Walk through the full process: Kickoff → Scan → Planning Workshops → Final Presentation. Help them understand the flow.
Explain DMC’s Role | Introduce DMC as the next step. Describe what it collects (VM, OS, network data) and why it’s required.
Confirm Prerequisites for DMC | Make sure they understand the access required: vCenter admin, guest OS creds, jumpbox with network visibility and DNS.
Share Documentation Links | Point them to the DMC setup page: learn.drmigrate.com/dmc for checklists and technical setup.
Set Clear Next Steps | Schedule the data collection session and advise you will send a pre-requisite confirmation email before the call to ensure everything is in place. (See email template on next slide)

## Slide 4
Email customer confirming access
Ensure all required administrative credentials and network access conditions are confirmed at least 48 hours before the scheduled DMC scan, to ensure a successful, uninterrupted data collection process.
Feel free to edit as necessary. It’s recommended to send 48 hours before the DMC Scan call
Subject: Confirming Access Readiness for DMC Scan Hi [Customer Name], Ahead of your scheduled scan session, please confirm the following prerequisites are in place : ✅ An admin with vCenter Admin credentials is present ✅ An admin with Guest Admin credentials for Windows and Linux is present ✅ Ensure Jumpbox has network line of sight to vCenter and ESXi hosts ✅ Ensure Jumpbox can resolve ESXi host via DNS This will help avoid any scan failures or rework. Additional setup guidance and documentation is available at: 👉 https://learn.drmigrate.com/dmc Please confirm once these are in place. Thanks!

## Slide 5
DMC Scan
Collect infrastructure and application metadata from the customer environment using the Dr Migrate Collector (DMC) to enable downstream insights and planning.
Activity | Guidance
Add the DMC User in Dr Migrate | Ensure the user responsible for running DMC is added as a user to Dr Migrate. This user will require permissions to download and run the collector.
Activate Dr Migrate License | Link the customers Dr Migrate instance to their Azure Tenant to complete activation.
Download and Launch DMC Package | Have the assigned user log in to Dr Migrate and download DMC. The package should be launched from a jump box or a network-accessible admin workstation with access to target systems.
Step Through the DMC Wizard | The user will walk through the DMC wizard, entering credentials and connection details for each target environment.
Adjust Scan Scope (Optional) | DMC will auto-discover servers and devices. Customers can optionally deselect workloads they do not wish to include. By default, all discovered assets are selected.
Review Results & Troubleshoot Issues | Once scanning completes, review the summary. If issues are detected, download the scan report, remediate where possible, and rerun the scan as needed. You can upload multiple scan results into Dr Migrate, so uploading what was scanned is a great way to get the ball rolling.
Upload Scan Results into Dr Migrate | After a successful scan, the user should upload the encrypted ZIP file and associated decryption key into Dr Migrate using the same portal.
Advise Next Steps | At this point, advise the customer that the scan phase is complete. We'll take it from here—validating the data, preparing insights, and organizing the next session (Workshop 1) to walk through the findings and move into planning. If additional scans or rescans are required, advise the customer they can self-serve upload scan results or reach out if they need assistance.

## Slide 6
Backoffice Review
Validate the scanned data, prepare Dr Migrate for planning workshops, and enrich the dataset with CMDB input if available.
Activity | Guidance
Validate Uploaded Scan Data | Ensure all expected servers are present in Dr Migrate. Resolve any gaps or re-run the scan if needed.
Run Quick Start or Manual Prep | If not already done, run Quick Start to auto-tag workloads and generate the Rapid Insights Report. Alternatively, configure environments manually.
Review TCO Settings | Default assumptions have been applied for currency, Azure region, and on-premises costs. We recommend reviewing and adjusting these settings to reflect your customer's environment. Note: To reflect changes, you must refresh or regenerate the reports within the Insights section.
Import CMDB (if available) | If the customer has a CMDB export (e.g. from ServiceNow), upload it into Dr Migrate. Use it to refine workload definitions and increase mapping accuracy.
Generate Rapid Insights | Generate the Rapid Insights report from the Insights section. This report offers a high-level overview of the customer’s environment and is a key input for early planning conversations. Step through it to identify areas of interest. An AI-generated talk track is included in the slide notes to help surface key findings and guide the discussion.
Prepare Advanced Dashboard View | Identify one strong candidate application to demonstrate in Workshop 1. Ensure dependencies, modernization options, and cost profiles are clear and complete. This serves as a great showcase to demonstrate to the customer the level of information available to assist with planning and the value of mapping servers to applications.

## Slide 7
Workshop 1
Post-Scan Planning
Present scan results, confirm migration goals and preferences, and prepare for workload-level planning in Workshop 2.
Activity | Guidance
Present Rapid Insights | Use the autogenerated report deck to walk through high-level findings. Focus on infrastructure summary, modernization opportunities, scenario comparisons, and potential savings.
Showcase Advanced Application Insights | In the Advanced Dashboard, select a representative app. Demonstrate its dependencies, components, right sizing, modernization options, and risk factors.
Review CMDB Assistant Output | If no CMDB has been provided by the customer available, show how Dr Migrate auto-detected workloads—enabling app-level visibility in the Advanced Dashboard. Encourage the customer to share their CMDB in any format. Accurate server-to-app mappings are essential for planning and execution, and inputs can be translated to the required format.
Capture Migration Goals | Capture the customer’s migration goals using the Goals chevron. Once captured, you are able to generate a recommended Migration Pathway to align planning activities with their preferred strategy. This pathway also sets internal guardrails in Dr Migrate.
Generate Migration Pathway | For example, if the recommended pathway is ‘Migrate As-is’, Dr Migrate will deprioritize re-architecture based 6R treatments during the planning phase—ensuring recommendations remain consistent with business intent. You can always change the recommended pathways.
Capture Modernization Targets | You can use Dr Migrate’s assistant to automatically recommend modernization targets, or set them manually. These preferences feed into the 6R wizard to guide automated treatment decisions. For example, if you specify that servers running SQL Server 2012 should target SQL Managed Instance, Dr Migrate will assign a “Refactor to SQL MI” treatment wherever SQL 2012 is found. This streamlines technology selection across the environment and applies consistent modernization logic at scale.
Introduce App Strategy Module | After setting migration pathways and modernization targets at the org level, move down to the application level. Use the App Strategy section to tag apps with business intent—Tolerate, Invest, Eliminate, or Replace. It’s great to pick 2-3 apps in the session to do as an example together. Encourage customers to pre-tag known apps ahead of Workshop 2. This isn’t required for every app, but even partial input improves the accuracy of Dr Migrate’s 6R Assistant recommendations.
Confirm Next Steps | Recap what’s been covered and set expectations for Workshop 2: running the 6R assistant, wave planning, and sizing alignment.

## Slide 8
Workshop 2
Workload Planning & Application
Apply application strategies and 6R decisions, generate the wave plan, and prepare for final recommendations.
Activity | Guidance
Checkpoint: App Strategies Assigned | Review if the customer has started assigning app strategies (Tolerate, Invest, Eliminate, Replace). This improves 6R recommendations.
Run 6R Assistant | Use Dr Migrate’s AI to assign 6Rs to each application. The assistant factors in migration goals, pathways, modernization preferences, app strategies, and discovered metadata. You can fine-tune the results at the app or server level, individually or in bulk.
Note: Assessment Depth Can Vary | Based on the engagement, partners may stop at a high-level 6R assignment or perform detailed per-app reviews using the advanced dashboards and the 6R planning capabilities within Dr Migrate. Decide with the customer how deep you go.
Generate Wave Plan | Create the initial wave plan using the AI Assistant. It uses dependency mapping and complexity scoring to build wave groups. Encourage the customer to review first 1–2 waves. Do they reflect logical early moves? Let them reorder apps as needed.
Next Steps | Confirm if a deeper 6R review is needed or if the customer would like to go deeper into any area bore final presentation. Emphasize that all components—strategies, 6Rs, sizing, waves—can be revised at any time.

## Slide 9
Present Plan
& Strategy
Finalize all planning outputs, generate the migration strategy proposal, and present a clear, actionable roadmap that aligns with the customer’s goals and environment.
Activity | Guidance
Adjust Application Sizing | In Dr Migrate, review and adjust the app sizing thresholds (S/M/L/XL) to align with your view of effort and complexity. This affects both planning visuals and downstream effort estimates.
Review TCO Settings | Confirm customer-specific TCO settings are accurate: currency, reserved instance assumptions, storage SKUs, etc. This ensures the report reflects their real-world cost profile.
Validate Scope & Treatments | Confirm that all relevant servers are marked as “In Scope.” Servers marked “Out of Scope” will be excluded from the final report. Ensure any “unassigned” treatments are addressed—rehost is safe as a default.
Generate Migration Strategy Report | Use the Insights section to export the full proposal. This includes: 6R assignments Treatment summaries Wave plans App sizing Cost comparisons (current vs. Azure) This is the tuned, customer-specific output.
Customize the Proposal | Tailor the deck as needed: Insert org logos Replace or annotate slides Include screenshots from advanced dashboards Add executive summary or delivery options based on your engagement
Explain Live Data Refresh Options | Highlight how, during execution, live or near-live data from Azure Migrate or other sources can feed into Dr Migrate. This ensures dashboards and wave plans stay up to date and relevant through migration execution.
Present the Strategy | Deliver the final presentation to the customer. Focus on clarity of the plan, value of insights, and how your organization can help execute: wave-by-wave or full program. Emphasize flexibility and confidence in delivery.

## Slide 10
Key Resources
Use this for quick guidance for completing common tasks
Resource | Location
Partner Resources | Visit this private link to access the latest resources and downloads.
Customer Kick-Off Deck | Download
DMC Documentation | https://learn.drmigrate.com/docs/data-collection/dmc/
DRM Documentation | https://learn.drmigrate.com/docs/overview/